Sorter Project Presentation: Wednesday, November 18th at 5-6 PM

Weeks starting Sunday

10-4: Finish Frame design and manufacturing, Agitator mechanical design, Driver design discussion. Continue Image processing

10-11: Full system test with finished mechanical design, implement agitator

10-18: Bug fixes, Cable management, start distributing parts

10-25: Finalize User interface, beautify. Evaluate image processing technology readiness

11-1: Start generating presentation materials (slide show, documentation, video?)

11-8: finish presentation, dress rehearsal

11-15: week of presentation